HTML page structure discussion

Date: 3rd September 2020

Venue/ Mode: Zoom Video Conference

Attendance:

All 5 team members are present. Harsha, Venkateshwar Reddy, Dhanush RH, Vinay Yaddanapudi, AVS Aditya Vardhan.

Notes:

* Aditya provided the outline for the HTML pages of gohelp.
* Vinay, Dhanush, Harsha, Venkateshwar shared the ideas in designing the home page and provided some templates for reference

Decisions:

* Harsha and Venkateshwar to find out the templates and designs we can incorporate in the project
* Dhanush and Vinay to decide and draw the UML diagrams required
* Aditya will start working on the home page, login, logout, signup along with the working database

Action items:

* Project first internal review is decided on 20th October, 2020

Follow-up meeting schedule:

* Ninth meeting is planned on 9th October 2020.
* Standup calls are made by Dhanush on 5th September 2020 and 7th October 2020.