Project Features Discussion Meeting - II

Date: 10th September 2020

Venue/ Mode: Google Meet.

Attendance:

All 5 team members are present. Harsha, Venkateshwar Reddy, Dhanush RH, Vinay Yaddanapudi, AVS Aditya Vardhan.

Notes:

* Venkateshwar Reddy framed out the best practices to be incorpated to design the project. Dhanush shifted the Unified Modelling Language Diagrams to later date on 20th September 2020.
* Harsha figured out the application logic and gave a description on request response triggers to be made. When should be redirect from one page to another page.
* Dhanush gave the possible methods to trigger emails in Django.
* Aditya figured the chat window development in the Django. He pointed out that Django connections can be used to set up the rooms and users can send the messages in that room. Once the chat is done, user can close the room.

Decisions:

* Dhanush and Aditya decided that they will be working on implementation scope and finalizing some of the business logics.
* Vinay and Venkateshwar decided to work on the Sequence Diagrams which explains the logic flows of the system
* Harsha decided provided the use case diagram for the GoHelp Project

Action items:

* All team members are obeyed to complete the diagrams assigned by 20th September. But due to the mid semester exams we planned to postpone the diagrams laterwards.

Follow-up meeting schedule:

* Sixth meeting is planned on 16th September 2020.
* Standup calls are made by Dhanush on 12rd and 14th September 2020 to update the progress made by the individual team members.