SRS Meeting I

Date: 16th September 2020

Venue/ Mode: Google Meet.

Attendance:

All 5 team members are present. Harsha, Venkateshwar Reddy, Dhanush RH, Vinay Yaddanapudi, AVS Aditya Vardhan.

Notes:

* As SRS Document is initially expected to submit at 23rd September 2020, we got the date to be extended more than a week i.e. final date of submit is 30th September 2020. We decided to conduct two more meetings on the SRS Document.

Decisions:

* Dhanush and Aditya collaboratively work on writing the SRS Document.
* Venkateshwar will provide the refinement diagrams of Harsha’s use case diagram as some of the features are added newly in the application
* Vinay will be providing a crisp overview on some business logics by next meet and find out the differences between user and system requirements. Aditya will also assist Vinay.
* Harsha and Dhanush will be dealing in providing inputs to the section I and II of the SRS Document i.e. Introduction and User Characteristics.

Action items:

* Class Diagrams are postponed till the first revision of the SRS Document is completed.

Follow-up meeting schedule:

* Seventh meeting is planned on 24th September 2020.
* Standup calls are made by Dhanush on 20th and 22rd September 2020 to update the progress made by the individual team members.